AI Requirement Analyzer

Power Platform Idea Proposal

Prepared by Mohammad Sharukh, Power Platform Developer   |   28 September 2026   |   Final

# 1. Executive summary

The AI Requirement Analyzer is a Power Platform solution that turns unstructured project inputs (BRD, FRD, user requirements, emails and meeting notes) into structured delivery artifacts: user stories, acceptance criteria, UAT test cases, a requirements traceability matrix (RTM), risks, story point estimates and Jira issues.

Users work in a Power Apps portal. Power Automate orchestrates the flow, Azure OpenAI generates the content, Dataverse or SharePoint stores it, the Jira REST API creates the backlog, and Power BI tracks progress. A person reviews and approves every artifact before it reaches Jira.

# 2. Problem statement

- Business Analysts spend a large share of project start-up time converting documents into stories and criteria by hand.

- Story quality and format vary between analysts and teams.

- Traceability from requirement to story to test case is often built late, or not at all.

- Creating epics, stories and tasks in Jira is repetitive manual entry.

# 3. Vision and business value

Vision: an AI-assisted platform that takes a project from requirement document to a sprint-ready backlog with consistent quality and full traceability.

Target outcome: reduce requirement analysis effort by up to 70%. This is a target, and it should be validated with baseline measurements during the pilot (see section 14).

- Faster project initiation and sprint planning.

- Standardized documentation across BA, QA and Development teams.

- Traceability built in from the first upload.

# 4. Key features

| Feature | What it does | Built with |
| --- | --- | --- |
| AI requirement analysis | Extracts and classifies requirements from uploaded documents and notes | Azure OpenAI, Power Automate |
| User story generation | Drafts stories in a standard format with epics and priorities | Azure OpenAI |
| Acceptance criteria | Writes testable criteria for each story | Azure OpenAI |
| UAT test case generation | Creates test cases linked to stories | Azure OpenAI, Dataverse |
| RTM creation | Links requirement, story, test case and Jira key | Dataverse, Power Apps |
| Risk analysis | Flags ambiguity, gaps and dependencies | Azure OpenAI |
| Story point estimation | Suggests estimates for team review | Azure OpenAI |
| Jira integration | Creates and syncs epics, stories, tasks and subtasks | Jira REST API, Power Automate |
| Dashboards | Tracks analysis, approval, coverage and delivery status | Power BI |
| Export | Downloads artifacts as Word or Excel | Power Automate, Office connectors |

# 5. End-to-end workflow

- Upload a document or paste notes in the Power Apps portal and choose the project.

- Power Automate extracts the text and sends it to Azure OpenAI with task-specific prompts.

- AI output is validated against a fixed JSON schema and saved to Dataverse.

- A BA or QA reviewer edits and approves stories, criteria, tests, risks and estimates.

- Approved items are pushed to Jira as epics, stories, tasks and subtasks.

- The team plans the sprint from the generated backlog; Jira status syncs back to the app.

- Power BI shows progress, coverage and the RTM.

# 6. Solution architecture

| Layer | Component | Role |
| --- | --- | --- |
| Experience | Power Apps canvas app (portal) | Upload, review and approve, push to Jira, sprint planning |
| Orchestration | Power Automate cloud flows | Text extraction, AI calls, Jira calls, notifications, exports |
| AI | Azure OpenAI (via custom connector or HTTP action) | Generates stories, criteria, tests, risks and estimates |
| Data | Dataverse (SharePoint for document storage) | Documents, artifacts, RTM links, audit log |
| Integration | Jira REST API | Creates issues and returns status |
| Insight | Power BI | Dashboards and RTM reporting |

Flow: User > Power Apps portal > Power Automate > Azure OpenAI (stories, criteria, tests, risks and estimates) > Dataverse / SharePoint > Jira REST API (epics, stories, tasks) > Power BI dashboard.

# 7. Data model (Dataverse)

| Table | Purpose |
| --- | --- |
| Project | Project name, Jira project key, owner, team capacity |
| Source Document | Uploaded file or notes, type (BRD, FRD, email, meeting notes), status |
| Requirement | Extracted requirement text, category, priority, source reference |
| User Story | Story text, epic, points, approval status, Jira key |
| Acceptance Criterion | Criterion text linked to a story |
| Test Case | Title, steps, expected result, linked story |
| Risk | Description, severity, linked requirement or story |
| Jira Sync Log | Request, response, timestamp, status for each Jira call |

# 8. Power Apps portal screens

- Upload: source type, project, file or pasted text, Analyze button with progress.

- Review: tabs for stories, test cases, and risks with estimates; approve or edit each item.

- Jira and sprint: issues created, status sync, sprint capacity against committed points.

- Dashboard: embedded Power BI report with the RTM.

A clickable prototype of these screens accompanies this proposal. It includes a rule-based demo of the analysis step; in production Azure OpenAI performs that step.

# 9. Jira integration

- Create epics, stories, tasks and subtasks through the Jira REST API from Power Automate.

- Store returned Jira keys in Dataverse to keep the RTM current.

- A scheduled flow syncs status from Jira back to Power Apps.

- Generate a sprint-ready backlog from approved requirements.

# 10. Security, governance and responsible AI

- Role-based access through Dataverse security roles (BA, QA, PM, Admin).

- Store the Azure OpenAI and Jira credentials as environment variables backed by Azure Key Vault, never in flows or apps.

- Confirm the Azure OpenAI deployment region and data handling meet client and TCS policy before any client document is uploaded.

- Human approval is required before anything is pushed to Jira.

- Log prompts, model version and reviewer decisions for audit.

- Manage prompt versions centrally so changes are tested before release.

# 11. Implementation plan

| Phase | Scope | Deliverable | Indicative weeks |
| --- | --- | --- | --- |
| 1 | Architecture and security | Design, environments, security model | 2 |
| 2 | SharePoint and Dataverse setup | Tables, relationships, roles | 2 |
| 3 | Power Apps UI | Canvas app screens | 3 |
| 4 | Power Automate flows | Extraction, orchestration, exports | 3 |
| 5 | Azure OpenAI integration | Prompts, schema validation, guardrails | 2 |
| 6 | Jira REST API integration | Issue creation and status sync | 2 |
| 7 | Power BI | Dashboards and RTM report | 2 |
| 8 | UAT | Test results and fixes | 2 |
| 9 | Production deployment | Release, training, handover | 1 |

Step-by-step build instructions and logic for each phase are in Appendix D. Durations are indicative and will be refined after discovery. Phases 3 and 4 can run in parallel, giving roughly 16 to 19 weeks end to end.

# 12. Advantages

- Faster project initiation and reduced manual effort.

- Standardized documentation and improved quality.

- Better traceability and sprint planning.

- Built on tools the organization already uses, so adoption is easier.

# 13. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Inaccurate or incomplete AI output | Mandatory human review; schema validation; prompt tuning against real samples |
| AI governance and data privacy | Approved Azure OpenAI region, no client data without approval, audit logging |
| API and licensing cost | Token budgets, document size limits, usage dashboard; confirm Power Platform premium licensing needs early |
| Long documents exceed model limits | Chunk by section and merge results in the flow |
| Jira schema differs by project | Configurable field mapping per project in Dataverse |

# 14. ROI and success measures

ROI comes from reduced effort for Business Analysts, QA Engineers, Developers and Project Managers. Measure it in the pilot against a baseline:

- Hours from document received to sprint-ready backlog, before and after.

- Share of generated stories accepted with little or no edit.

- Requirement-to-test coverage from the RTM.

- Jira issues created without manual entry.

# 15. Proposed next steps

- Approve the idea and confirm sponsor and pilot project.

- Confirm Azure OpenAI access, Jira API access and licensing.

- Build a proof of concept covering upload, stories and acceptance criteria.

- Run the pilot with one real document, measure against baseline, then decide on full build.

# Appendix A. Dataverse tables and key columns

| Table | Key columns |
| --- | --- |
| Project | Name, Jira Project Key, Team Capacity, Field Mapping (multiline JSON) |
| Source Document | Name, Source Type (choice), Project (lookup), Status (Uploaded, Analyzing, Ready for review, Failed), Extracted Text, Error Message, File Link |
| Requirement | Req ID (autonumber), Text, Category, Priority, Source Document (lookup) |
| User Story | Story ID (autonumber), Title, Story Text, Epic, Story Points, Approved (Yes/No), Requirement (lookup), Source Document (lookup), Jira Key, Jira Status |
| Acceptance Criterion | Text, Order, User Story (lookup) |
| Test Case | Test ID (autonumber), Title, Steps, Expected Result, User Story (lookup) |
| Risk | Description, Severity (choice), User Story (lookup) |
| Jira Sync Log | Action, Request, Response, HTTP Status, Timestamp, User Story (lookup) |

# Appendix B. Power Automate flow specifications

## Flow 1: Analyze document (Power Apps trigger)

- Receive the file and the Source Document ID from the app. Set Status to Analyzing.

- Extract the text. Read pasted notes directly. For Word or PDF files, convert to PDF and use AI Builder text recognition or Azure Document Intelligence. Test this step first on a real BRD.

- Split long text by heading so each chunk stays within the model limit.

- Send each chunk to Azure OpenAI with an HTTP POST. The API key comes from a secret environment variable.

- Parse the JSON reply. If parsing fails, retry once, then set Status to Failed and save the error.

- Apply to each item: add the Requirement, User Story, Acceptance Criterion, Test Case and Risk rows.

- Set Status to Ready for review and notify the BA.

Use two AI calls per chunk: one for requirements, stories and criteria, one for tests, risks and estimates. Smaller prompts return more reliable JSON.

## Flow 2: Push to Jira (input: Source Document ID)

- List stories for the document where Approved is Yes and Jira Key is empty.

- Read the Jira project key and Field Mapping from the Project row.

- Create the epic with POST /rest/api/2/issue. Use v2 because v3 needs Atlassian Document Format for descriptions. Authenticate with the service account email and API token.

- Create each story with the epic as parent, then write the returned Jira Key to the story.

- Log every request and response in the Jira Sync Log. On HTTP 429, wait for the Retry-After value and retry.

## Flow 3: Sync status (recurrence, every 30 minutes)

- List stories that have a Jira Key and a Jira Status other than Done.

- For each, GET /rest/api/2/issue/{key}?fields=status.

- Update Jira Status on the row when it has changed.

# Appendix C. Power Fx snippets

Analyze button, OnSelect

Set(varDoc, Patch('Source Documents', Defaults('Source Documents'),

{Name: txtName.Text, Project: drpProject.Selected}));

AnalyzeDocument.Run(varDoc.'Source Document',

{name: First(attUpload.Attachments).Name,

contentBytes: First(attUpload.Attachments).Value});

Navigate(scrUpload)

The file input shape depends on the flow trigger type, so confirm it in the flow designer.

Status polling, Timer OnTimerEnd (about every 5 seconds while analyzing)

Set(varDoc, LookUp('Source Documents', 'Source Document' = varDoc.'Source Document'));

If(varDoc.Status = 'Source Documents Status'.'Ready for review',

Navigate(scrReview),

If(varDoc.Status = 'Source Documents Status'.Failed,

Notify(varDoc.'Error Message', NotificationType.Error)))

Choice column names in Power Fx follow your solution prefix and column names; adjust them to match.

Approve checkbox, OnCheck and OnUncheck

Patch('User Stories', ThisItem, {Approved: chkApprove.Value})

Push button, DisplayMode

If(CountRows(Filter('User Stories',

'Source Document' = varDoc.'Source Document', Approved)) > 0,

DisplayMode.Edit, DisplayMode.Disabled)

Push button, OnSelect

IfError(PushToJira.Run(varDoc.'Source Document'),

Notify('Push failed. See the sync log.', NotificationType.Error),

Notify('Pushing to Jira', NotificationType.Success))

Live status on the Jira screen, Timer OnTimerEnd (30 seconds)

Refresh('User Stories')

# Appendix D. Implementation steps and logic by phase

## Phase 1: Architecture and security

- Create Dev, Test and Prod environments and one unmanaged solution in Dev.

- Create security roles for BA, QA, PM and Admin, each tied to an Entra ID group.

- Store the Azure OpenAI key and Jira API token in Azure Key Vault.

- Create secret environment variables that point to the Key Vault entries.

Logic: Secrets live only in Key Vault-backed environment variables and are read at run time, never hard-coded. A user sees a project's rows only if they belong to that project's owner team.

## Phase 2: SharePoint and Dataverse setup

- Create the tables in section 7 with autonumber IDs and choice columns for status, severity and source type.

- Add lookups: Story to Requirement, Criterion to Story, Test Case to Story, Risk to Story.

- Create a SharePoint library for uploaded source files and save its link on the Source Document row.

- Add a business rule that blocks Approved = Yes while the story text, story points or criteria are empty.

Logic: A story can be approved only when it has text, points and at least one acceptance criterion. The push flow checks the same rule again, so approval cannot be bypassed.

## Phase 3: Power Apps UI

- Build four screens: Upload, Review, Jira and sprint, Dashboard.

- Keep the current document in a variable (varDoc) and reuse one story-card component.

- Use a Timer on the Upload screen to poll the document status while the analysis runs.

- Wrap every Patch and flow call in IfError so failures show a clear message.

Logic: Navigate to Review only when varDoc.Status = 'Ready for review'. Until then poll every few seconds: Set(varDoc, LookUp('Source Documents', 'Source Document' = varDoc.'Source Document')).

## Phase 4: Power Automate flows

- Build Flow 1 (Analyze document), Flow 2 (Push to Jira) and Flow 3 (Sync status) as in Appendix B.

- Move the Jira call into a child flow so create-epic and create-story share one error path.

- Add run-after branches that set Status = Failed and save the error text on any failed action.

- Limit Apply to each concurrency so Jira and Azure OpenAI rate limits are not hit.

Logic: Every flow has a success path and a failure path. A failure never leaves a document stuck in Analyzing: the failure branch always writes Status = Failed and the message.

## Phase 5: Azure OpenAI integration

- Deploy a chat model in an approved region and note the endpoint and deployment name.

- Write the system prompt and JSON schema in Appendix E and keep temperature low.

- Split long text by heading, call the model per chunk, then merge the results.

- Validate the response with Parse JSON, check required fields, retry once, then fail.

Logic: Pipeline: chunk, extract requirements, draft stories and criteria, draft tests and risks, merge, validate. A response that does not parse or misses required fields is retried once with the error appended to the prompt, then marked Failed.

## Phase 6: Jira REST API integration

- Create a service account and API token; store them as environment variables.

- Create the epic with POST /rest/api/2/issue, then each story with the epic as parent.

- Map fields per project from the Field Mapping column on the Project row.

- Write each returned Jira key back to the story and log the request and response.

Logic: Push only stories where Approved = Yes and Jira Key is empty, so re-running the flow never creates duplicates. On HTTP 429, wait for the Retry-After value and try again.

## Phase 7: Power BI

- Connect the report to Dataverse and model the relationships between the tables.

- Build measures for approval rate, test coverage and time from upload to Jira.

- Add an RTM table with requirement, story, tests and Jira key.

- Embed the report in the Dashboard screen and filter it by the selected project.

Logic: Approval Rate = DIVIDE(CALCULATE(COUNTROWS('User Story'), 'User Story'[Approved] = TRUE()), COUNTROWS('User Story')). Test Coverage = DIVIDE(DISTINCTCOUNT('Test Case'[Story ID]), COUNTROWS('User Story')). Adjust names to your model.

## Phase 8: UAT

- Build a golden set of real, anonymized documents with BA-approved stories.

- Test the happy path, a very long document, malformed AI output, Jira rate limiting and role permissions.

- Compare generated stories with the golden set for missed and invented requirements.

- Fix defects and tune prompts, then re-run the golden set.

Logic: Exit rule: no requirement in the golden set is missed without being flagged as a risk, no invented requirement reaches Jira unreviewed, and every role sees only what it should.

## Phase 9: Production deployment

- Export the solution as managed and deploy through a pipeline from Test to Prod.

- Set connection references and environment variables for Prod.

- Apply the data loss prevention policy and confirm the licences are in place.

- Set alerts for failed flow runs, train the users and hand over the runbook.

Logic: Keep the previous managed solution version and prompt version so a bad release can be rolled back in one step.

# Appendix E. AI prompt template

Send this as the system message. Use a low temperature and JSON mode or structured outputs where the deployment supports it.

You are a senior business analyst. Read the requirement text and return

ONLY valid JSON with no commentary.

Schema:

{"requirements":[{"text":"","category":"","priority":""}],

"stories":[{"title":"","story":"As a <role>, I can <goal> so that <benefit>",

"epic":"","points":0,"criteria":[""],

"tests":[{"title":"","steps":"","expected":""}],

"risks":[{"description":"","severity":"Low|Medium|High"}]}]}

Rules: use only facts in the text. Do not invent requirements.

Flag vague terms (quickly, easy, flexible) as risks.

Story points use 1, 2, 3, 5, 8 or 13.